AMA: ALIEN MARTIAL ARTS

SUNDAY SPRINT PROMPT GUIDE

Copy-paste prompts for Claude Code organized by build phase

14-16 hour build sprint • Fork Open Mat • Ship to Itch.io by midnight

March 23, 2026

# How to Use This Guide

Each section maps to a phase of the build sprint. Prompts are in gray boxes with a blue left border — copy-paste them directly into Claude Code. Some prompts are long and context-heavy (initial setup). Some are short follow-ups. Use them in order.

- Start each major phase with the SETUP prompt — it gives Claude Code the full context.

- Follow up with the specific BUILD prompts in order.

- TEST prompts tell you what to verify before moving on.

- If something breaks, use the FIX prompt template at the end of the doc.

- Don’t optimize. Don’t refactor. Ship ugly code that works. Polish is Hour 13.

Important: Paste the GDD v3 into your Claude Code project context at the start of the day. Every prompt in this guide assumes Claude Code has read the GDD. If it starts making decisions that contradict the GDD, re-paste the relevant section.

# Phase 0: Setup and Strip (Hour 0-1)

Goal: Fork Open Mat, strip it down to a clean React/Vite shell with the combat engine data, and get it running.

▶ PROMPT 0.1 — Fork and Strip

I'm building a new game called AMA: Alien Martial Arts. It's a two-phase simultaneous-reveal combat game with a Pokemon-style move menu (NOT a card game). I'm forking my Open Mat codebase as the starting point. I need you to: 1. Strip out everything related to the card/deck system, UI components for card hands, and any card-specific logic. 2. Keep the combat engine core - specifically the position state machine data, technique database, and any matchup/resolution logic we can repurpose. 3. Keep the React/Vite project structure, routing, and build config. 4. Clean up package.json - remove unused dependencies. 5. Create a blank FightScreen.jsx component that renders 'AMA Fight Screen'. 6. Make sure the dev server boots with no errors. Don't add any new features yet. Just strip and clean.

▶ PROMPT 0.2 — Data Architecture

Now set up the core data structures for AMA. Create these files: src/data/characters.js - Export an object with 4 characters: - cyberGorilla, psychoSquid, beeSwarm, terrorPinTurtle - Each has: name, description, passive (name + description), killCondition - Each has a moves array of 5 objects with: { id, name, minCost, baseDamage, target ('guard'¦'composure'¦'body'¦'utility'¦ 'evasion'¦'defense'¦'regen'¦'finisher'), beats: [], losesTo: [], notes, isFinisher, finisherCondition } src/data/matchups.js - Export a function resolveMatchup(moveA, moveB) that returns { winner: 'a'¦'b'¦'both'¦'neutral', reason: string } Based on the beats/losesTo arrays on each move. src/data/items.js - Export array of 4 items: { id, name, effect, description } Items: Stamina Serum (restore 5 stamina), Guard Patch (restore 3 guard), Composure Stim (restore 3 composure), Adrenaline Shot (next turn 2x base dmg) Here are the exact move sets: CYBER GORILLA: Gorilla Punch - cost 2, base 2, target guard, beats evasive, loses to counters Chest Slam - cost 2, base 2, target body, beats defensive, loses to evasive Ground Pound - cost 3, base 1+1, target guard+composure, beats area, loses to ranged Iron Grip - cost 2, base 0, utility (opponent +2 cost next turn), beats defensive, loses to strikes Primal Rage - cost 5, base 5, finisher body, beats strikes/def/grabs, loses to evasive finisherCondition: opponent guard <= 0 PSYCHO SQUID: Tentacle Lash - cost 2, base 2, target guard, beats evasive, loses to power Mind Spike - cost 2, base 2, target composure, beats defensive, loses to strikes Ink Cloud - cost 1, base 0, evasion, beats strikes, loses to area Neural Bind - cost 3, base 1, target composure, beats evasive, loses to strikes Psychic Crush - cost 5, base 5, finisher body, loses to strikes finisherCondition: opponent composure <= 0 BEE SWARM: Sting Barrage - cost 1, base 2, target body, beats slow/power, loses to area Scatter - cost 1, base 0, evasion, beats single-target, loses to grabs Swarm Pressure - cost 2, base 2, target composure, beats defensive, loses to area Pollen Blind - cost 3, base 1, target composure, beats psychic, loses to power Death Cloud - cost 4, variable base, finisher body, loses to area finisherCondition: opponent composure <= 0 damage = total composure damage dealt this fight TERROR PIN TURTLE: Shell Block - cost 1, base 0, defense (halves all incoming), beats strikes, loses to grabs Snap Bite - cost 2, base 2 (4 if opponent struck), target body, beats aggressive, loses to evasion Anchor Slam - cost 3, base 2, target guard, beats evasive, loses to fast strikes Fortress Mode - cost 2, base 0, regen 3 guard, beats psychic, loses to grabs Tidal Crush - cost 4, base 5, finisher body, loses to evasion finisherCondition: opponent stamina < 3

▶ TEST: Phase 0 Complete When

- Dev server boots with no errors

- FightScreen.jsx renders

- characters.js exports all 4 characters with complete move data

- resolveMatchup() returns correct winner for 3 test cases

# Phase 1: The Fight Screen (Hour 1-3)

Goal: Two menus, simultaneous reveal, matchup resolution on screen.

▶ PROMPT 1.1 — Fight Screen Layout

Build the FightScreen component. Layout: - Top bar: opponent name + species on the right - Center area: this is where the reveal happens. Empty for now, will show both move names when they flip. - Bottom: player's move menu - 5 buttons in a row. Each button shows: move name + stamina cost. Buttons are clickable. - Left sidebar: player resource bars (Guard: 10, Composure: 10, Body: 10) plus stamina meter (10/10) - Right sidebar: opponent resource bars + stamina Use the cyberGorilla character data for the player. Create a dummy opponent with 5 generic moves for now. Style: dark background, clean minimal UI. No fancy art. Resource bars should be color coded: Guard = blue, Composure = purple, Body = red, Stamina = yellow/gold. When you click a move button, it highlights as 'selected'. Add a 'COMMIT' button that appears after selection. Don't implement the reveal yet - just get the layout and selection working.

▶ PROMPT 1.2 — Simultaneous Reveal

Now implement the simultaneous reveal sequence: 1. Player selects a move and clicks COMMIT 2. AI opponent selects a move randomly from their list 3. Screen shows 'BOTH COMMITTED' for 0.5 seconds 4. Both move names appear in the center area simultaneously Left side: 'YOUR MOVE: [name]' Right side: 'OPPONENT: [name]' 5. resolveMatchup() runs and determines winner 6. Text appears below: '[move] BEATS [move]' or 'BOTH LAND' or 'CANCELED' with the winning move highlighted green, losing move red 7. After 2 seconds, the reveal clears and it's ready for next turn The 0.5 second pause before reveal is critical - that's the tension moment. Use a simple state machine: SELECTING -> COMMITTED -> REVEALING -> RESOLVED -> SELECTING Don't add stamina push yet. Just move select and reveal.

▶ PROMPT 1.3 — Stamina Push (Phase 2)

Now add Phase 2: the stamina push. After the reveal shows the matchup result, a new UI appears: 1. After matchup is shown, if player's move was NOT canceled: Show a stamina commitment interface - slider or +/- buttons Minimum = the move's minCost, Maximum = player's current stamina Show damage preview: 'Base [X] x Stamina [Y] = [Z] [target] damage' 2. If player's move WAS canceled: skip Phase 2 for player (auto 0) 3. AI commits stamina too (random between minCost and minCost+2 for now) 4. Both stamina amounts reveal simultaneously (another 0.5s pause) 5. Resolution: calculate damage, update resource bars, deduct stamina Damage = baseDamage * staminaCommitted to the target resource 6. End of turn: both fighters regen 3 stamina (cap at 10) 7. If any move has minCost > player's current stamina, gray out the button and make it unclickable. Turn counter in top center. Game flow: MOVE_SELECT -> COMMITTED -> REVEAL -> STAMINA_PUSH -> PUSH_REVEAL -> RESOLUTION -> MOVE_SELECT

▶ PROMPT 1.4 — Win Conditions

Add win/loss detection: - If either fighter's Body hits 0: KO. Show 'KO - [winner] WINS' - If a finisher lands (precondition was met and move wasn't canceled): show 'FINISHED - [move name]' with emphasis - After turn 20: Decision. Compare total remaining resources. Winner = higher sum of (guard + composure + body). Show 'DECISION - [winner] WINS' Win/loss screen: show final resource states for both fighters, total turns, and a 'CONTINUE' button. Check finisher preconditions in the move menu: - Primal Rage: only selectable (not grayed) when opponent guard <= 0 - Psychic Crush: only selectable when opponent composure <= 0 - Death Cloud: only selectable when opponent composure <= 0 - Tidal Crush: only selectable when opponent stamina < 3

▶ TEST: Phase 1 Complete When

- You can pick Gorilla Punch, see the reveal, see who won the matchup

- Stamina push appears after reveal, you can commit and see damage calculated

- Resource bars go down correctly

- Stamina regens each turn, expensive moves gray out when broke

- Finisher moves only appear when preconditions met

- Game ends on KO, finisher, or 20-turn decision

# Phase 2: Full Roster + Passives (Hour 6-8)

Goal: All 4 characters playable with working passives and full matchup tables.

▶ PROMPT 2.1 — Character Select + Full Roster

Create a CharacterSelect screen that shows all 4 characters: Cyber Gorilla, Psycho Squid, Bee Swarm, Terror Pin Turtle Each shows: name, short description, passive name, kill condition. Click one to select, then 'START RUN' button. Update FightScreen to accept ANY character as the player, not just Gorilla. The AI opponent should be selectable too (for now, randomly assigned). Make sure the move menu dynamically shows the selected character's moves. The matchup resolution needs to handle ALL moves from all 4 characters fighting against each other. Audit resolveMatchup to make sure every move's beats/losesTo arrays work correctly across all character pairings.

▶ PROMPT 2.2 — Passive: Momentum (Gorilla)

Implement Cyber Gorilla's Momentum passive: - Track a 'momentumChain' counter, starts at 0 - Every turn the gorilla's move deals Guard damage AND wasn't canceled: momentumChain increases by 1 - If a turn passes where gorilla didn't deal Guard damage: reset to 0 - Momentum bonus: when gorilla is in Phase 2 stamina push for a Guard-targeting move, add momentumChain as FREE stamina on top of their commitment Example: momentumChain is 3, player commits 2 stamina -> effective push is 5 - Show the momentum counter on screen near the gorilla's resource bars - This works for both player-as-gorilla AND AI-as-gorilla

▶ PROMPT 2.3 — Passive: Paranoia (Squid)

Implement Psycho Squid's Paranoia passive: - When the opponent has ANY composure damage (composure < 10), one move on the opponent's menu displays wrong information. - 'Wrong information' means: show a different stamina cost (off by 1-2), or swap the displayed move name with another move's name. The ACTUAL move still works correctly when selected - just the DISPLAY is corrupted. - At 5+ composure damage taken, TWO moves show wrong info. - The corruption re-randomizes each turn. - Only affects the PLAYER's display when fighting against the squid. When player IS the squid, the AI's decisions aren't shown so paranoia doesn't need a visual effect. But track it for future PvP. - Show a visual indicator on corrupted moves - maybe a slight glitch effect or a '?' overlay.

▶ PROMPT 2.4 — Passive: Residual Sting (Bee)

Implement Bee Swarm's Residual Sting passive: - At the END of every turn, after all resolution is complete, the opponent takes 1 Body damage. Always. No matter what happened. - This is not blockable, not reducible by Shell Block, not affected by any matchup. It just happens. - Show a brief 'STING - 1 Body' notification after turn resolution. - Works whether bee is player or AI. - This should be the very last thing that happens each turn, after stamina regen.

▶ PROMPT 2.5 — Passive: Stamina Tax (Turtle)

Implement Terror Pin Turtle's Stamina Tax passive: - Whenever the opponent commits 3 or more stamina in Phase 2, they lose 1 ADDITIONAL stamina on top of their commitment. - Example: opponent pushes 4 stamina against turtle. They lose 4 + 1 = 5 total. Damage is still calculated on the 4 they committed, but their pool drops by 5. - Show a 'TAXED -1' notification when this triggers. - Works whether turtle is player or AI. - This interacts with Tidal Crush's finisher condition (opponent stamina < 3). The tax can push opponents below the threshold.

▶ PROMPT 2.6 — Broken State Penalties

Implement broken state penalties when resources hit 0: BROKEN GUARD (guard <= 0): - All defensive moves (Shell Block type) cost double stamina - All grab moves (Iron Grip, Neural Bind type) cost double stamina - Evasion and strike moves cost normal - Show 'GUARD BROKEN' indicator on the fighter BROKEN COMPOSURE (composure <= 0): - Info/setup moves (Ink Cloud, Pollen Blind, Neural Bind) lose their bonus effects - they still deal damage but utility is stripped - Setup moves cost double stamina - Physical moves cost normal - Show 'COMPOSURE BROKEN' indicator BROKEN STAMINA (stamina < 3): - ALL moves cost +1 additional stamina - Regen drops from +3 to +1 per turn - Show 'EXHAUSTED' indicator Update the move menu to reflect doubled costs in real time. The displayed cost should change when a broken state is active.

▶ TEST: Phase 2 Complete When

- Can select any of 4 characters and fight as them

- Gorilla Momentum counter increments and adds free stamina

- Squid Paranoia corrupts displayed move info on opponent's menu

- Bee Residual Sting deals 1 Body at end of every turn

- Turtle Stamina Tax takes extra stamina on 3+ pushes

- Broken states double appropriate move costs

- All finishers gate correctly for their specific condition

# Phase 3: AI Behavior (Hour 8-9)

Goal: Each species AI feels different. Not smart, but characterful.

▶ PROMPT 3.1 — AI Decision Engine

Replace the random AI with archetype-based decision making. Create src/engine/AIEngine.js that takes the current fight state and the AI's character, and returns { selectedMove, staminaPush }. Each character archetype has weighted tendencies: CYBER GORILLA AI: - 50% chance to pick a Guard-targeting move (building Momentum) - 20% Iron Grip if opponent has high stamina - 20% Chest Slam if opponent Guard is already broken (go for Body) - 10% Ground Pound for variety - Primal Rage: always pick when available (Guard broken + enough stamina) - Stamina push: aggressive. Commits 60-80% of available pool. PSYCHO SQUID AI: - 40% Mind Spike (primary Composure attack) - 20% Neural Bind (Composure + utility) - 20% Tentacle Lash (physical variety) - 15% Ink Cloud (when below 50% on any resource - play defensive) - 5% random - Psychic Crush: always when available - Stamina push: moderate. Commits 40-60% of pool. BEE SWARM AI: - 30% Sting Barrage (cheap Body chip) - 25% Swarm Pressure (Composure target) - 25% Scatter (evasion when under pressure - opponent committed heavy last turn) - 15% Pollen Blind - Death Cloud: always when available - Stamina push: conservative. Commits minimum to minCost+1. TERROR PIN TURTLE AI: - 35% Shell Block (especially when opponent has high stamina) - 25% Fortress Mode (when Guard is damaged) - 20% Snap Bite (hoping for counter hit) - 15% Anchor Slam - Tidal Crush: always when available - Stamina push: minimum commits. Save stamina, wait for the crush. Add some randomness (+/- 10%) so AI isn't perfectly predictable. The player should be able to read tendencies but not know for certain.

▶ TEST: Phase 3 Complete When

- Gorilla AI aggressively chains Guard attacks

- Squid AI focuses Composure and plays Ink Cloud when losing

- Bee AI plays cheap and evasive

- Turtle AI blocks heavily and waits for stamina drain

- Each fight feels noticeably different in rhythm and pacing

# Phase 4: The Run (Hour 9-11)

Goal: Full 4-fight run with harvest decisions and mutation doctor.

▶ PROMPT 4.1 — Ladder Screen

Create a LadderScreen that shows 4 fight nodes in sequence: Each node shows: - Opponent species name and a simple icon or emoji - Arena name (just flavor text for now - no arena card mechanics) - 'DOCTOR AVAILABLE' badge on node 2 and node 4 The ladder is generated at run start: - Player's species is excluded from opponent pool - 4 opponents randomly selected from the remaining 3 species (duplicates allowed - you might fight 2 gorillas) - Arena names randomly assigned from a list of 4-5 names Current fight node is highlighted. Completed nodes show win/loss. Click 'FIGHT' to enter the fight screen for the current node. After winning a fight, show the Harvest screen before advancing. After losing, show 'DEFEATED' and 'RESTART RUN' button.

▶ PROMPT 4.2 — Harvest Screen

Create a HarvestScreen that appears after each victory. Two large buttons side by side: LEFT: 'HARVEST MUTATION' - Shows 2 mutation options from the defeated species' pool - Each mutation shows: name, type (ADD or MODIFY), description, and what it does to your moveset - Click one to take it. The other disappears. RIGHT: 'HARVEST BIOMASS' - Shows amount of biomass you'll receive (fixed: 3 biomass per harvest) - Shows species DNA tag (e.g., 'Gorilla DNA biomass') - Click to collect biomass instead of mutation After choosing, if the next ladder node has a doctor: Go to DoctorScreen Else: Return to LadderScreen and advance to next node

▶ PROMPT 4.3 — Mutation System

Create src/data/mutations.js with mutation pools per species: GORILLA MUTATIONS (offered when you beat a gorilla): ADD: 'Power Slam' - new move, cost 3, base 3, target body, beats defensive MODIFY: 'Bone Density' - pick any of your strike moves. It now also chips 1 Guard. SQUID MUTATIONS: ADD: 'Psychic Echo' - new move, cost 2, base 1 composure, if wins matchup deal 2 instead MODIFY: 'Psionic Residue' - pick any Guard attack. It also chips 1 Composure. BEE MUTATIONS: ADD: 'Swarm Burst' - new move, cost 2, base 1, hits ALL three resources for 1 each MODIFY: 'Reflex Membrane' - pick any move. If canceled, still deal 1 Body damage. TURTLE MUTATIONS: ADD: 'Counter Shell' - new move, cost 2, base 0 defense, if opponent struck: reflect 2 Body MODIFY: 'Adaptive Shell' - pick any defensive move. It also regenerates 1 stamina. When ADD mutation is taken: add the new move to the player's move menu. When MODIFY mutation is taken: show a picker to choose which existing move to modify. The modified move's data updates in the character's move array. The fight screen move menu should dynamically show 5, 6, 7+ moves as mutations are acquired. Scroll or wrap if needed.

▶ PROMPT 4.4 — Mutation Doctor

Create a DoctorScreen. The doctor appears after fights at nodes marked with 'DOCTOR AVAILABLE'. Doctor shows 3 mutation offerings. Each costs biomass (2-4 biomass each). If player doesn't have enough biomass, the option is grayed out. Doctor offerings are NOT species-locked. Create 6 doctor-exclusive mutations: 'Adrenaline Glands' (3 biomass) - ADD: cost 0, utility, gain +2 stamina this turn 'Neural Weave' (4 biomass) - MODIFY: any move gains 'beats psychic' in matchup 'Chitin Plating' (3 biomass) - MODIFY: any move, reduce incoming damage by 1 when used 'Ink Sacs' (4 biomass) - ADD: cost 3, once per fight force re-reveal 'Regenerative Tissue' (2 biomass) - passive bonus: +1 Body regen per turn 'Berserker Glands' (3 biomass) - MODIFY: any strike, +1 base damage permanently Pick up to 1 mutation (or skip). Remaining biomass carries to next doctor visit. After doctor, return to ladder.

▶ PROMPT 4.5 — Items on the Ladder

Add items to the run: - Player starts each run with 1 random item - Doctor also sells items for 1 biomass each (show 2 random items) - Max 3 items held at once In fight screen, add an 'ITEMS' button next to the move menu. Clicking it shows your items. Selecting an item and committing uses your whole turn - you don't pick a move. When you use an item: - Your 'move' is 'USED ITEM: [name]' - Opponent's move lands unopposed (wins matchup automatically) - Item effect applies immediately - Item is consumed Items: Stamina Serum (+5 stamina), Guard Patch (+3 guard), Composure Stim (+3 composure), Adrenaline Shot (next turn 2x base)

▶ PROMPT 4.6 — Victory Screen

Create a VictoryScreen for when all 4 fights are won: - 'TOURNAMENT CHAMPION' header - Show final character state: all resources, stamina, mutations acquired - List of opponents defeated - Total turns across all fights - 'NEW RUN' button to restart Also update the defeat screen with stats from the run so far.

▶ TEST: Phase 4 Complete When

- Full run plays from character select through 4 fights to victory or defeat

- Harvest screen offers mutation or biomass after each fight

- Mutations correctly add moves to menu or modify existing moves

- Doctor screen appears at marked nodes, biomass spending works

- Items work mid-fight with turn sacrifice

- Permadeath sends you back to character select

- Victory screen shows after 4th win

# Phase 5: Polish and Ship (Hour 13-16)

Goal: Make it feel good, fix bugs, deploy.

▶ PROMPT 5.1 — UI Polish Pass

Do a visual polish pass on the whole game. Keep it minimal and clean but make it feel intentional, not placeholder. - Dark background (#0a0a0f or similar deep space dark) - Move menu buttons: rounded, with a subtle border glow on hover - Resource bars: horizontal bars with color fills Guard = steel blue, Composure = purple, Body = red, Stamina = gold - Grayed out moves: visually distinct, reduced opacity - Broken state indicators: pulsing border or text label - Turn counter: clean, top center - Character names: bold, species-colored - Finisher moves: gold border or special styling when available - Phase labels: clear text showing 'SELECT YOUR MOVE' / 'COMMIT STAMINA' / 'REVEALING...' so player always knows what phase they're in Clean typography. One font family. Consistent spacing. This should look like a polished prototype, not a hackathon project.

▶ PROMPT 5.2 — Reveal Timing and Feel

The simultaneous reveal is the most important moment in the game. Tighten the timing and feel: - After COMMIT: both move names go face-down (show '???' or a blank card) - 0.5 second pause - this is the tension beat. Nothing happens. - Both names flip in simultaneously - use a CSS transform or opacity fade - Matchup result text appears 0.3 seconds after the flip - Winner's move pulses green, loser's move fades to red/gray For stamina push reveal: - Both numbers hidden behind '?' while committing - 0.3 second pause after both commit - Both numbers appear simultaneously - Damage numbers float up from the hit resource bar Add screen shake (subtle CSS transform) on big hits (5+ damage). Add a brief flash on finisher kills.

▶ PROMPT 5.3 — Sound Effects (If Time)

If there's time, add basic sound effects using Howler.js. Use simple synthesized sounds or free SFX - don't spend more than 30 minutes on this. - Move commit: short click/lock sound - Reveal flip: whoosh - Win matchup: positive hit sound - Lose matchup: dull thud - Stamina push reveal: drum hit - Resource bar damage: crack/chip sound - Finisher: dramatic sting - Passive trigger: subtle notification tone If Howler.js is too slow to set up, skip entirely. Sound is nice but NOT required for the prototype.

▶ PROMPT 5.4 — Balance Pass

After playtesting, likely balance issues to check: - Is any character auto-winning? Check win rates across 5+ test runs. - Are finishers landing too easily or too rarely? If too easy: increase the resource threshold needed If too rare: decrease stamina costs or increase base damages - Is the stamina economy right? Players should feel pressure by turn 8-10, not turn 3 and not never. - Are fights ending in KO before finishers become relevant? If so: reduce base Body damage or increase Body pool to 15. - Is Residual Sting (Bee passive) too strong in long fights? If so: make it trigger every other turn instead of every turn. - Is Stamina Tax (Turtle passive) making fights unfun? If so: change threshold from 3+ to 4+. Don't overthink. Adjust by 1 point at a time. Ship slightly imbalanced rather than not shipping.

▶ PROMPT 5.5 — Build and Deploy

Build and deploy the prototype: 1. Run the Vite production build 2. Test the built version locally to make sure it works 3. Deploy to Itch.io as a free HTML5 game: - Create an Itch.io account if needed - New project -> HTML5 game - Upload the dist/ folder as a zip - Title: 'AMA: Alien Martial Arts (Prototype)' - Description: 'A two-phase combat roguelike. Pick a move. Both reveal. Then bet stamina. Free prototype - feedback welcome.' - Tag: prototype, roguelike, strategy, sci-fi, turn-based - Set to public 4. Test the live Itch.io link in a fresh browser 5. Send the link to 3 people for feedback

# Emergency Fix Templates

When something breaks mid-sprint, paste the relevant template. Don’t debug yourself — describe the symptom and let Claude Code fix it.

▶ BUG FIX TEMPLATE

Bug: [describe what's happening] Expected: [what should happen] Actual: [what's actually happening] Steps to reproduce: [how to trigger it] Fix this without changing any other working functionality. Don't refactor. Just fix the bug.

▶ MOVE NOT WORKING TEMPLATE

[Move name] for [character name] is not working correctly. [Describe the specific issue: wrong damage, wrong target, wrong matchup, etc.] Check the move data in characters.js and the resolution logic in resolveMatchup and the fight screen component.

▶ UI BROKEN TEMPLATE

The [component/screen name] is rendering incorrectly. [Describe what it looks like vs what it should look like] The game state seems correct - this is a display/CSS issue only. Fix the rendering without touching game logic.

▶ STATE MACHINE STUCK TEMPLATE

The fight is stuck in the [phase name] phase and won't advance. The state machine should go: MOVE_SELECT -> COMMITTED -> REVEAL -> STAMINA_PUSH -> PUSH_REVEAL -> RESOLUTION -> MOVE_SELECT But it's getting stuck at [phase] and not transitioning to [next phase]. Check the state transition logic in FightScreen.

▶ 'JUST MAKE IT WORK' TEMPLATE

I need [feature] working in the next 10 minutes. Don't worry about code quality, edge cases, or elegance. Hardcode values if needed. Just make it functional so I can keep building. I'll clean it up later. Ship speed > code quality right now.

# End of Day Checklist

Before you ship, verify every item:

- Character select screen works with all 4 characters

- Fight screen loads with correct moves per character

- Move menu shows stamina costs, grays out unaffordable moves

- Phase 1: select move → commit → 0.5s pause → simultaneous reveal

- Matchup resolution shows winner/loser correctly

- Phase 2: stamina push slider/buttons appear for winning move

- Damage = Base × Stamina, applied to correct resource

- Stamina regens +3 per turn, capped at 10

- All 4 passives trigger correctly (Momentum, Paranoia, Residual Sting, Stamina Tax)

- Broken states double appropriate costs

- Finishers only selectable when preconditions met

- Win conditions: KO, finisher, 20-turn decision

- Ladder shows 4 fights with opponent and doctor markers

- Harvest screen: mutation or biomass choice after each win

- Mutations add moves to menu or modify existing moves

- Doctor screen: spend biomass on offerings at marked nodes

- Items: usable in fight, costs whole turn

- Permadeath works (loss → character select)

- Victory screen after 4th win

- Deployed to Itch.io and playable via link

- Sent to at least 1 person for feedback

If you hit 80% of this list, ship it. The remaining 20% can be patched tomorrow.